Based on Codex’s latest audit, these are the remaining decisions that may need your input, excluding decisions you have already approved.

## Decisions needed

| # | Decision | When needed |
| --- | --- | --- |
| 1 | FR-83d: Set the email-verification resend limits and sending-cap values. | Phase 0c |
| 2 | FR-84b: Decide the scope of the proposed worker, rate-limit, and WAF protections. | Phase 0c |
| 3 | Account recovery (FR-83g): Complete the required decision or formally defer it by adjusting the phase gate. | Before formal phase progression |
| 4 | Listing revisions: Approve the concrete schema, migration, backfill, and lifecycle design. | Before Phase 2 implementation |
| 5 | Concurrent listing edits: Decide whether to allow only one pending revision per listing. Codex recommends this. | Before Phase 2 implementation |
| 6 | Published-listing price edits (FR-73e): Confirm the rule for decreases, increases, and email verification for high-value increases. | Before enabling price edits |
| 7 | Object-storage provider: Select the provider for listing photos and related media. | Before implementing production uploads |
| 8 | Formal phase gate: Decide whether any remaining Phase 0/Phase 1 gate requirements may be deferred with documented approval. | Before formally starting Phase 2 |

## Not decisions you need to make again

These are already settled:

- Temporary seller email verification policy.

- Argon2id password hashing.

- pg-boss@12.38.0.

- Separate listing-revision architecture in principle.

- Access/refresh-token behavior and the initial two-factor scope.

- Render as initial hosting.

- Escrow payment model.

Frontend setup does not require any of the decisions above. Codex can complete the existing Vite foundation using the project’s current conventions while these decisions remain open.